M55 + Vega Coordination Ledger

Human-facing checkpoint for Rafa. Last updated: 2026-08-14.

Purpose: Keep the machine-speed work legible. This document records what each agent is doing next, what is waiting on Rafa, and which decisions are already settled.

# Current Snapshot

| Area | State | Meaning for Rafa |
| --- | --- | --- |
| Bridge direction | DECIDED | Do not merge repos yet. Use a file/subprocess bridge first. |
| _trading_sims | WORKING SURFACE | Owns benchmark harness, adapters, canonical scenarios, comparison reports. |
| muni | ENGINE SURFACE | Owns execution semantics, trace/evidence UI, anomaly vocabulary. |
| Implementation | WAITING ON RAFA | No code bridge starts until Rafa approves the next bounded chunk. |
| Credit discipline | ACTIVE RULE | No new agent task, fork, or recurring watcher without explicit approval. |

# Agent Status

| Agent | Status | Next Thing | Stop Condition |
| --- | --- | --- | --- |
| M55 | WAITING ON RAFA | If approved, implement the muni target-position-v1 CLI seam. Otherwise maintain this ledger and coordinate decisions only. | Stops after a tested bounded chunk, or when a human decision is required. |
| Vega | WAITING | Benchmark harness and bridge contract are captured. Can answer what M55 should reuse first, or later add muni_adapter.py after the muni CLI exists. | Stops until Rafa or M55 asks for a specific benchmark-side move. |
| Rafa | HUMAN OWNER | Choose the next bounded move when ready: implement CLI seam, ask Vega for reuse list, or pause coding. | Final authority. Agent-to-agent notes are advisory only. |

# Shared Rules

| Rule | Text |
| --- | --- |
| Visible stop state | Every agent stop should say DONE, WORKING UNTIL X, WAITING ON RAFA, WAITING ON VEGA, or BLOCKED. |
| Authority | Agents may recommend. Rafa decides project direction and credit-spending actions. |
| Bridge first | First bridge mode is target-position-v1 for cheap parity. Second mode is order-intent-v1 for hard execution semantics. |
| No silent waiting | If an agent pauses, it must say what it is waiting on in the task and update this ledger when practical. |

# Next Choices

| Choice | Cost | Result |
| --- | --- | --- |
| Approve M55 CLI seam | Medium | Creates the real muni output contract needed for _trading_sims to compare muni as an engine. |
| Ask Vega for reuse list | Low | Produces a benchmark-side shortlist of code/tests/contracts to reuse before M55 edits muni. |
| Pause coding | Low | Keeps current state stable. Agents only update status when you return. |

# Update Protocol For Agents

When M55 or Vega makes meaningful progress, update the Agent Status row and Current Snapshot if the human-facing state changed. Keep entries short. Do not turn this into a full engineering journal.

If a change would spend credits, create/fork a task, start recurring work, or change repo direction, mark WAITING ON RAFA instead of proceeding silently.